That is the problem. We have a website to develop and it is intended to achieve a particular purpose with necessary features and securities. We have not requested for a new website. It is still same website and you were briefed about the needs.

CLIENT

The profile picture is still not uploading

+++The profile picture upload is working. Please check the video:

https://www.awesomescreenshot.com/video/51570757?key=0fbb3edde7f49b2d552cc6e0dcb00965

There is an endless loop on the notifications. Once you click on any notification it takes you to a property visit task and if you try to close it, it pops right back up
+++This issue was due to cache. We have rectified this issue now. Please check the video:

https://www.awesomescreenshot.com/video/51570820?key=780685857eb4a0c5d9ef239144d4b03e

Card payment integration is not yet active

+++For the version 1 of the system, there is no payment integration (as per the document PRD OneUS.pdf) Users upload payment proof for confirmation. If you want the payment to be implemented, then we have to create a Stripe Payment module. Or do you have any other payment provider to be implemented? Please inform.

Same with agent and many other things that are still not implemented
We can not be going back and front to test while time elapses. It is costing us money and time to do the testing. It took us a month to generate a QA document. Now you guys have not made the necessary changes nor rectified the bugs identified.

+++All the issues you have highlighted in the QA Document are already done. We have attached the QA document along with screenshots for each of the entries .. Please check the attached QA Document.

..i tried creating account as an agent and found there are no features like edit agent profile and upload and verification for agent documentation and all.

+++All these features are working. 
   - Agent can signup

- Edit Agent profile is working

- Agent can upload documents

- Admin verification feature for the agent documents is implemented.
Please check the video for these features.

https://www.awesomescreenshot.com/video/51571323?key=3790057ad6935bf78e79abd8dea34b74

Then for client registration, after registering, it doesnt take you to client dashboard, it remains at login page

and attempt to login is bringing invalid login details

+++This issue is recitifed. Please check the video for a demo.

https://www.awesomescreenshot.com/video/51571323?key=3790057ad6935bf78e79abd8dea34b74

These are things you ought to have taken care of on your end before sending it back to us

+++All of these issues have been taken care of. Please check the screenshots, videos and provide your feedback.